SiW Ecal – Mid-2009 status and perspectives
        Roman Pöschl
        LAL Orsay
- Publications
- EUDET Prototype
- Perspectives for 2009 and beyond
CALICE SiW Ecal Meeting UCL London/UK June 2009

---
Analysis and Publications
- “Response” paper submitted to NIM
   Referee comments not trivial
- Fate of Shower Profile Paper?
   -> Talk by David
- Irradiation Paper
  Finalize “Conference” Paper after
  FNAL Review Meeting
  MC?
- Position/Angular Resolution Paper
  Analysis resumed by
  Michele/Kaloyan/Manqi
  Hopefully fast progress
- 2007 Data
  Intensive analysis efforts started
  Digitisation taken over by
  Kaloyan
- 2008 Data
  Philippe Doublet's talk
Editor in Chief: C. Carloganu, LPC
- Linearity O(1%)
color RED {{%DELTA E_{meas.}} over {E_{meas.}} = left [{16.7 +-0.1} over {sqrt{E"[GeV]"} } + (1.1+-0.1 )right ] "%"}
Compromised
by acceptance
effects

---
        EUDET Module – Next Calice Prototype
Oct. 2008
Spring 2009
Summer/Autmun 2009
2010
~Today
1/7/09
← Studies on mechanical Integration and DAQ ->
Status of the Project
Tests avec ASU1
Tests avec ASU2
...
...
EUDET:
Deadline,
Alveolar
Structures
and ASU 1
Assembly and studies
        with
    Demonstrateur
  ASU2:
SPIROC2
   with
  FEV8
      'ASU 1':
 SPIROC2/SKIROC
     with
      FEV7
  Design
of Prototype
  concluded
Préparation et Poursuite des tests
en faisceau (combinés)
EUDET-Memo-2008-07
        TDR of SiW EUDET Module
Construction Phase
EUDET Memo 2008-11
Covering apects of the alveolar
structures
Detailed Technical Design of EUDET Module
     Now also EUDET-Report-2009-01

---
1st half of 2009 – Construction of Mechanics Demonstrator
The crew (mainly) working
on the Ecal EUDET Module
Missing: D. Bailey, R. Thompson
        J. Bonis
Photo shot during interconnection
   tests/studies at LAL Orsay
       12/1/09 - 16/1/09
Since ~April 2009
(Better) Synchronisation
 of mechanics and electronics
More details this afternoon

---
EUDET Transnational Access
- Missions between colleagues from different countries
  should be organised as “Transnational Access”
  → Funding by EUDET, Necessary in view of EUDET contract
  → Even more important for institutes which are not member
     of EUDET consortium
- Need to be preceeded by a short proposal on mission
   Very likely to be approved by EUDET SC
 Please plan international SiW Ecal missions through
 Christophe de la Taille and R.P.

---
EUDET Module and Transnational Access - > June 2009
EUDET DAQ
“EUDET” Soft
The Ecal Project
Mechanics R&D
Test of Non-Ecal
Electronics
EUDET Ecal Module
Electronics R&D
Electronics R&D
(Combined) Testbeams
     Validation of
Simulation (VALSIM)
Operability of an
ILC Detector

---
The EUDET Deadline and beyond
- Deadline for EUDET deliverables 30/6/09
  Ecal Calorimeter is deliverable – We clearly fail (for good reasons) to meet
  this goal
- Mechanical aspects will be covered by demonstrator
  With insertion of thermal layer into alveolar structure we will have proven
   that we can build large structures
  First alveolar layer for EUDET Module under construction
- Working on a setup with somewhat simplified electronics
  (Packaged) SPIROC Chip in SKIROC mode on a FEV7 variant
  Results until end of July
  FEV7 for Chips on board for September
  Once validated work towards SKIROC2 and FEV8
  Progress on electronics determines rhythm of EUDET Module construction
  See also talk by S. Callier (R. Cornat)

---
Priorities for 2009
Top Priorities:
- 2009 should remain the analysis year!!!
  - Finalising of shower shape analysis
  - Analyses of 2007 – Scope/Aim of analyses?
  - Hadrons in the Ecal – Exploration of high granularity
  - Tighten the interplay with full detector studies
- Towards Construction of EUDET Module
  - Development of Front End Electronics and interface to Calo DAQ2
    Highest Priority due to considerable delay (Manpower strengthened)
  - Needs to be accompanied by software/analysis effort by late summer '09
  - Mechanics development to be pursued – We are in a good shape there
  - Construction until end of 2010 – Progress might be compromised
     by tight budgets
Very important:
- Prepare Testbeam at FNAL with US-DHCAL towards middle of 2010 !?
  - Completion of first round of CALICE Program
  - Please reserve some resources in your travel budget!
  - Repair of Physics Prototype ongoing, not time critical
  - Efforts depend on speed of US-DHCAL
- Preparation of next round of test beams
  - Definition of Programs
  - Preparing the requests of beam times
    (I)LC Testbeam meeting – First week of november 09

---
Priorities for 2009
To be put more in the Focus:
- “Off” mainline activities: Alternatives in VFE
- Work on SiW Ecal detector endcaps
Latest by SiW Ecal December Meeting
- Conclusions from LOI (after IDAG validation)
- For the time being pursue EUDET Module construction as planned
SiW Ecal Coordination will be shared between R.P. And Daniel Jeans
with more and more tasks delegated to Daniel