SiW Ecal Readiness for 2010 data taking
        Roman Pöschl
        LAL Orsay
- Data taking at FNAL (Short Review on 2008)
- Towards 2010
- Manpower
- Summary and Conclusion
CALICE TB Review Meeting FNAL June 2009

---
Detector Installation in 2008
- Installation of SiW Ecal started on April 18th 2008
- Equipment ready by 25th of April – Ready to accept beam on the 29th of April
- Setup – Combined effort of DESY, Uni Heidelberg, NIU, LLR, LAL and FNAL
- Setup comprises SiW Ecal, Ahcal and TCMT
  plus beamline equipment

---
“Luminosity” - Recorded Data
Combined Data May/July
Calibration/"Physics"
Calibration Slow
May
Calibration Fast
July
Physics
Total: 17.3 kEvens in beamData Runs
~20% Calibration Data, i.e. muons
Fast/Slow Trigger Data
All data recorded
with Ecal on
~25% with Fast Trigger (mostly e-)

---
Impressions from the Ecal Running 2008
Ecal Noise largely tamed (Required frequent intervention)
But then No noisy layers for > 90% of time
Noise seem to be caused by power connectors, will try to replace them
in Winter 2009/10

---
Hit Maps ...
Marcel Reinhard, LLR
Dead Cells in bottom layers – Main reason for repatriation of Ecal
Studies for repair work 2nd half of July 2009 at LLR

---
Runplan and Manpower
- Setup phase
  Not more than three days including electronics commissioning
  Would need support (at least from remote) for computing
- 2 – 3 days of cosmic running
- Should concentrate on data taking with hadrons
  Maybe 1 day dedicated electron running for reference
  Combined hadron testbeam ~3 Weeks
=> Total time for Testbeam with SiW Ecal ~4 Weeks
- Reduced funding forces us to deploy only a minimal team of experts
  - No large shift coverage on place by SiW Ecal groups possible
- Establishment of a remote control room in France
  Will have to make heavy use of that

---
The four Ecal Weeks
Week 2
Week 3
Week 4
Week 1
Mechanics Engineer I
Electronics Engineer
Ecal Expert I
Ecal Expert II
- Given the experience from the past I believe that we can shoulder the
  testbeam period with four persons
- The Ecal Expert II may need a local helping hand during disassembly
  takes ~1/2 day including stowing in crates

---
Summary
- Combined SiW DHCAL running at FNAL is vital (and indispensable)
  part of CALICE program
- SiW Ecal prototype is operational and can be shipped back to FNAL
  and switched on at any time
- Verification of dead areas in bottom part of detector
  1-2 Months (could be omitted if time would be pressing)
- Try to improve the noise situation (which was already quite good during
  2008 running)
- Need to take reduced funding for ILC into account for shift plans
  Remote control is central to realisation of testbeam
- Need to avoid conflict with the construction of the Technological Prototype
  Staff to be deployed for Testbeam is or will be heavily employed
  in construction of Technological Prototype