      Report from the Technical Board
        Roman Pöschl
        LAL Orsay
- Role of Calorimeter R&D for the ILC
- Towards the US-DHCAL and a combined test beam
- Towards the technological Prototypes
- Summary and Conclusion
CALICE Collaboration Meeting Lyon September 2009

---
The Calo Machinery
The driving force
ILC Physics and
Detector Optimization
The Programs
(Large Scale)
 Testbeams
Generic R&D
The Results
Technical
Solutions
Progress in
Calorimetry
Physics
All issues addressed in Calorimeter Development for the ILC

---
Technical Board Review Meeting
Time and Venue: 16/6/09 – 17/6/09 at Fermilab
Two major topics:
- US-DHCAL and combined test beam in 2010
- Towards the Technological Protoype Phase
- Open Session on 16/6/09
   - Towards construction of US-DHCAL
   - Status reports from components participating in a combined test beam
   - Reports from all projects which head towards technological protoypes
- Closed Session on 17/6/09
  - Critical review of US-DHCAL status
  - Launching of TB-Review Document on a roadmap for the
    Technological Prototypes

---
The “Logical” Way
- Concluding the “Physics Prototype Phase” - Phase CALICE I - with completion
  of the US-DHCAL and combined test beam at FNAL with the SiW Ecal and TCMT
  Roadmap issue of TB Review meeting
- Preparing/Realising the “Technological prototype phase” - Phase CALICE II
  Three/Four prototypes moving towards construction phase
   - SiW Ecal prototype expected beginning of 2011
     - Mechanics issues mostly solved
     - Priority to establish VFE electronics
     - Cost for Silicon Wafers
   - SDHCAL-GRPC
     - Mechanics designed but recommended for revision
     - First project to test 2nd Generation of VFE elelectronics
   - DHCAL with Micromegas
     - Construction of a first 1m2 ongoing
     - Mechanics/VFE together with SDHCAL-GRPC?
   - AHCAL
     - Mechanics under study
     - Well advanced VFE

---
Towards the US-DHCAL – Issues raised by TB
- US-DHCAL needs to construct 1 m2 layers with new (so far) untested components
  and newly developed manufacturing techniques
 - Large GRPC (w.r.t vertical slice test) including resistive painting
  - New Chip DCAL III (single unit test and mass test)
  - New FE Boards adapted to needs of 1m2 layers
  - Mastering the manufacturing process (Building of frames, Gluing of different
    components
  - Integration of DAQ and s/w into existing calice scheme
- 1st layer anticipated on timescale of 1 ½ month after TB Review Meeting
- TB asked for a time plan on the mass production of 120 Chambers to
  make up the 40 Layers needed
  - Timeplan to be established until 1st September
  - Expected to learn details in corresponding DHCAL session at this meeting
- TB strongly recommends a 1st Layer integration
  - Mounting a first completed layer on the CALICE stack in MTEST
    to identify critical items early enough
- Integration of the GEM structures have to be better elaborated

---
Combined test beam – Detector Status and Constraints
- SiW Ecal
  Back in France to investigate reason for dead areas
  Tests during summer on LLR test bench
  (Preliminary result: Dead zones not reproducible)
  SiW Ecal is ready at any time to be put back into the test beam
  N.B.: In order to save travel money Test beam have to be conducted
  with minimal man power on site
  Shifts vai remote control room -> to be established in France
- TCMT
  - Currently no funding for TCMT available
  - Detector would be run by DESY collegues with local support by NIU
    TCMT is however operational
- Beamline/trigger
  - Commissioning by DESY with support from other testbeam participants
- Two important issues to be mentioned
   1) The stage at FNAL is unused since June 2009
   2) Due to customs regulations the stage has to be transported
       back to Europe by April 2011

---
Entering the “Technological Prototype Phase” - Phase CALICE II
The aim is to build and operate prototypes as close as
   possible to what we would like to have for the ILC
- How well do the ongoing projects meet this requirement?
- What steps are needed to complete the prototypes
- Where can we act as a collaboration?

---
SiW Technological Prototype - EUDET Module
Composite Part
with metallic inserts
(15 mm thick)
Heat shield: 100+400 µm
(copper)
Thickness : 1 mm
PCB: 1200 µm
PCB: 1200 µm
FEV5
glue: 100 µm
glue: 100 µm
Kapton ® film:
100 µm
wafer: 325 µm
wafer: 325 µm
Thickness :
FEV5-1 : 1.17mm (+-0.04)
FEV5-2 : 1.19mm (+-0.04)
FEV5-3 : 1.20mm (+-0.02)
- Design of prototype fully
  compliant with ILC Detector
  proposals!!!!
- VFE (Chips and boards)
  determines rhythm of project
550 mm
1510 mm
182,1 × mm
182,1 × mm
7,3
9,4
550 mm

---
Very Front End ASICS: The 'ROC' Family
ECAL, AHCAL, DHCAL
Employment for µMegas?
O(102)Smaller Signals
Viable options DIRAC and DCAL IV
SPIROC
Analog HCAL
(SiPM)
36 ch. 32mm²
HARDROC
Digital HCAL
(RPC, µmegas or GEMs)
64 ch. 16mm²
SKIROC
ECAL
(Si PIN diode)
64 ch. 20mm²
ROC family as priority for VFE Chip development !!!!
Largest Synergies

---
        “Power Pulsing”
- The mastering of this technology is of interest for all calorimeters for
  the ILC
- It's studying should have very high priority in the R&D in the next two years
- Power dissipation of Chips for “physics testbeams”?

---
of SiW Ecal
CdlT:
Production
Run with
all ROCs
beginning
of 2010??

---
ScEcal – Synergies with other Projects
- Instrumented layer by ~2012
- AHCAL Electronics and SiW Ecal Mechanics
- Engineering of ScEcal layers should benefit
  from experience with EUDET Prototypes
  Re-usability of devices???
- Clear item for a collaborative effort

---
Entering the “Technological Prototype Phase” - Phase CALICE II
Ecal Technological Prototypes
The aim is to build and operate prototypes as close as
   possible to what we would like to have for the ILC
How well do the ongoing projects meet this requirement?
Mechanics and Electronics ok
Where can we act as a collaboration?
Considerable synergies
Should ponder them now to avoid construction of
two prototypes!!!!

---
Entering the “Technological Prototype Phase” - Phase CALICE II
Hcal Technological Prototypes
The aim is to build and operate prototypes as close as
   possible to what we would like to have for the ILC
- How well do the ongoing projects meet this requirement?
  Electronics ok!!!
- What steps are needed to complete the prototypes
- Where can we act as a collaboration?

---
Mechanics ... Well it depends
AHCAL Techprototype
will It be built similar?
Cubic meter for DCHAL Technical prototype
If at all similar to SiD proposal
Rint = 1419mm
Rext = 2583mm
g sense

---
Revision of DHCAL Mechanics
- Installation in detector would require
        Self supporting structure
- Parallelogram instead of square?
  Would Approximate one half of the DHCAL Module
  What is the principle problem to make modules
  with different length?
- The prototype(s) will be with us until roughly 2015
   Accomodation of long layers?

---
Now could this look in a Testbeam Setup?
Clearly to be discussed and elaborated further
        (This meeting!!!)

---
Timelines for (HCAL) Detectors - Roadmap
DHCAL
Production Phase
Testbeam Phase
1m2 “Phase”
Towards the full scale
prototype
Production and system
Check
How many layers of
each species?
Final DAQ Commissioning
During that time we
need to develop a working
interface online - offline
Large Scale Testbeam
Technological Program
to be defined
Physics Program
to be defined
Data taking rate
O(100Hz)
from VFE
Issues for
continous operation
Operation
pf 1st 1m2 in
Testbeam
Decision of Chips
in Testbeam
Check out of
Electronics
Final Layout of
Mechanics
First power pulsing
SiW Ecal enters
the game
Today
1/7/10
1/7/11
AHCAL
Towards Full Module
Full Layer Phase
Prototype System
Vertical Stacking to
allow small physics
running with electrons
Running in ILC mode?
Final DAQ Commissioning
Mechanics test
Production of full module
SiPM, SPIROC et al.
First power pulsing?

---
Collaboration in the DHCAL R&D
- There is a lot of room for new transfer of knowledge
- We will test the operation of (large) Glass RPCs
  Exchange of Results outside of Collaboration Meetings!!!!
  Less good examples: Development of resistive painting
  G4 modifications
- E.g. High Voltage system
   we should encourage regular exchange of information between
   Uni Iowa and the other partners
- Chamber Gases?
- Development of large size RPCs
- Common reconstruction algorithms
  Code can be identical after step to “RawCalorimeterHit?
- Common DHCAL meetings (e.g. 2 times a year) are strongly encouraged!!!

---
Conclusions and Outlook
- Priority to conclude 'Physics Prototype Phase – CALICE I – with
  combined testbeam SiW Ecal, US-DHCAL and TCMT
  => Comparable data sets within common s/w framework
- CALICE continues to have a rich R&D programm and enters
  a phase in challenging technologies for ILC faces their realisation
- It is explicitly in the interest of CALICE to investigate several detector
  technologies
- Points for (new) collaboration/sharing of knowledge could have
  been identified and we should benefit from that
- TB Review document on “Future Calice Projects”
  transmitted to Steering Board
- Projects in early stages:
   - DECAL
   - Start of discussion on Hcal with tungsten absorbers
     Re-use of existing CALICE stack !?
   Going to learn more at this meeting