      Report from the Technical Board
        Roman Pöschl
        LAL Orsay
CALICE Collaboration Meeting Hamburg/Germany March 2013

---
Role of Technical Board
- Important executive body of CALICE
- Keeping track of activities
- Forum of experts of different detector technologies
- Foster collaboration between different projects
- Identification of needs for co-ordination and resources
- Technical preparation of strategic decisions to be taken
  by CALICE steering board
- TB can (and maybe should?) be the main communication channel between CALICE and testbeam sites
  At least when preparing major beam test
  At least it has to ensure that this communication happens

---
Since Cambridge ….
Once again busy months ...
- Large scale beam tests (i.e. 1m³ prototypes)
   - WDHCAL @ CERN with one layer of AHCAL
   - SDHCAL prototype (including Micromegas as main user)
- Smaller scale beam tests
   - SiW Ecal @ DESY
 - Planning of 2013 (DESY, FNAL)
   DESY: Ecals, AHCAL, Micromegas
- CALICE Document for DBD
- The DBD itself …

---
CALICE Document for DBD
- arXiv:1212.5127
  Submission of first version 20/12/13
  Final version 12/3/13
  Intermediate versions for IDAG and ECFA committee
- Summarises 10 years of work within CALICE
  Source of references for our work!
  70 references on CALICE results (hardware, analysis s/w)
- First summary of our legacy

---
Brief review on program since 2009
Accomp.
Accomp.
On going
On going
On hold
On going
- Beam time beam since end of 2009
  Several months at FNAL, CERN and DESY
- Program with 1st generation of prototypes accomplished in 2012
  Dense program lead also to controversial discussions within TB
- T3B got integrated into R&D program
- Planning in 2009 too optimistic what concerns 2nd generation prototypes
  Although runs with 1m3 GRPC-SDHCAL and a DHCAL, which is not too far
  Reflects the severe cuts in funding in these years!!!

---
Towards the future
- Test beam planning (nearly) finished for 2013 → DESY Plan
  - SiECAl and AHCAL beam tests already in Jan./Feb. 2013
  - DESY quite busy in 2013 and 2014
  - Long shutdown in autumn 2013
- Currently there are no plans for FNAL in 2013 (At least not to my knowledge)
  - If there are plans please speak up now
  - FNAL 2014?
- Big construction site 2013: Harmonisation of DAQ2
  → Discussion in TB and in DAQ session on how to proceed
- Revision of our software
  … and in need of new software coordinator in summer
- Need to prepare re-opening of CERN in 2014
  Combined calorimeter beam tests, tests with other detectors
- Do we need another beam test workshop at the end of 2013 beginning of 2014?
 Arguments:
 CALICE proper: Some CALICE prototypes will grow
        Need the high energy tests (hadron and electrons)
 Political landscape: May need concrete ideas on road towards ILC detectors

---
Towards the future = Towards a projects?
- We are entering the Post DBD phase
- Charge of New LC Board is to prepare a 'real' LC project
- R&D will/may become tailored towards needs of LC detectors
  => Less generic
  => Groups may join, which won't become member of CALICE
- CALICE and in particular CALICE TB cannot/should not interfere with
  technical decisions of concept groups but
  … can identify whether CALICE can help to enact the decisions
  … offer expertise to enact decsions
  … has to make sure that CALICE legacy is preserved
  … CALICE TB can be the 'voice' of experts in case technical advice
      is needed
A close communication with concept groups is needed to identify what
We can do and what we cannot (should not) do

---
Summary and outlook
- 2013 is maybe a transition year for CALICE and therefore for CALICE TB
  - No large scale test beams and 2013 planning more or less settled
  - .. and most important R&D on many fields
- TB will of course continue to monitor ongoing projects and try identify
  Synergies, shortcomings and organise collaboration where possible and
  wanted
- Opportunity to streamline items which may have suffered from hectical
  2011 and 2012
  - DAQ → To make next step towards large calorimeter systems
        → To allow for common tests with other systems (if desired)
  - Software: → To allow for an easy start of data analysis
        → To preserve CALICE legacy
        (Should we in invest in data preservation project?)
- The tasks of the TB depends a lot on the plans formulated by the sub-projects (Friday) and also on the political landscape
Where can the TB as a group of experts can be helpful for projects?

---
CALICE TB Members and functions as of today
Vincent Boudry DAQ2
Maximilien Chefdeville Mmegas
Paul Dauncey DAQ1 and DECAL
Wolfgang Klempt Tungsten program
Katsushige Kotera ScEcal
Katja Krueger AHCAL
Imad Laktineh GRPC-SDHCAL
Shaojun Lu Software Coordinator
Roman Poeschl TB Chair and temporary SiECAL (7/2012 – 2/2013)
Jose Repond DHCAL and CALICE Spokesperson
Felix Sefkow CALICE Spokesperson until 12/2012 → to be reviewed
Nathalie Seguin-Moreau Front End Electronics
Frank Simon T3B
David Ward Analysis
Jaehoon Yu GEMs
Vishnu Zutshi TCMT
- Vacant SiECAL seat to be freilled at this collaboration meeting
- AHCAL representation to be reviewed
- Mails are (still) received by Jean-Claude Brient, Christophe de la Taille and
  Nige Watson (Mailing list manager)